



* The payload has to arrive at the launching facilities 28 days before the launching day
* The satellites are brought to New Zealand from Terrassa by sea transportation.
* The estimated time from Terrassa to New Zealand is a 30 days.
* The satellites are grouped by orbital planes. There must be (n+1) groups, being n the number of orbital planes of the constellation. The extra one is ordered so as to use it in case of emergency. (para poder tener una rapida reaccion en caso de problemas)
* The assembly of the CubeSats lasts approximately 12 months (365 days). Thus, the purchase has to be carried out at least a year and a month before the launching.